## Slide 1: Information Technology Project Management
By
Denny Ganjar Purnama, MTI
Universitas Pembangunan Jaya
May 2014

## Slide 2: Chapter 12 Project Procurement Management and Outsourcing

## Slide 3: Learning Objectives
Define outsourcing, business process outsourcing, and offshoring.
Describe the reasons why organizations outsource projects and project components.
Describe the advantages and disadvantages of outsourcing.
Describe several ways to improve the likelihood of outsourcing success.

## Slide 4: Project Procurement Management
Contract management and change control processes required to administer contracts or purchase orders issued by authorized project team members.

## Slide 5: Project Procurement Process
Plan puchase and acquisition
Plan contracting
Request seller responses
Select sellers
Contract administration
Contract closure
Notes: Procurement can be part of project
Decide what will be purchased or acquired and logistic of when the purchase will be made and how
Documenting product, service, or result needed as well identifying potensial seller, vendor, or supplier
  RFP (Request for Proposal)
  RFQ (Request for Quote)
Obtaining bid, quotes, proposal, literature, or other information from potential seller/vendor
Negotiating, selecting, and contracting with a seller for particular product/service
Managing relationship and contract
Completing and settling contract

## Slide 6: Procurement Type of Contract
Fixed price or lump-sum
  Total / fixed price is negotiated as the final price for specific product/service
Cost-reimburse
  Reimburse to cover seller’s actual cost
  Co: Cost plus fee, cost plus fixed fee, cost plus incentive fee
Time & Material contract
  Hybrid of those two

## Slide 7: Outsourcing
Is the procurement of products or services from an external vendor, supplier, or manufacturer
  In this respect, outsourcing is similar to project procurement management
However, outsourcing provides more of a strategic approach, while project procurement management is more tactical

## Slide 8: The Outsourcing Phenomenon
Really started in 1989 when Eastman Kodak Company in Rochester, NY signed a 10-year, $250 million deal to outsource its entire IT function to IBM
  Within 1 year, Kodak’s costs decreased almost 95%, PC support costs dropped to about 5-10%, while mainframe costs also were reduced by 10-15%
Kodak was not the first or the largest company to turn to outsourcing, but it was the first well-known and successful company to outsource an entire IT function
Subsequently, other companies began questioning whether they had to provide their own IT services and began talking about core competencies, cost savings, and strategic partnerships with IT vendors
By the year 2000, IT came to a crossroads when more than 54% of IT services purchased in North America were outsourced
Momentum is expected to continue in the U.S. and Europe

## Slide 9: Types of Outsourcing Relationships
Business Process Outsourcing
  Where an organization turns over processes other than just IT
    E.g., Accounting, Human Resources, R&D, etc.
Offshoring
  Outsourcing to another country usually overseas in order to take advantage of labor arbitrage (cheaper labor)

## Slide 10: Approaches to Outsourcing
Just as an organization can pursue outsourcing as a strategic approach, so too can a project manager and team in terms of
  Full-Insourcing
    The organization or project develops all products and services internally
  Full-Outsourcing
    All products and services are acquired from external sources
  Selective Outsourcing
    Perhaps the best approach because it provides greater flexibility in choosing which processes or deliverables should be outsourced and which should be kept internal

## Slide 11: Outsourcing Model
Figure 12.1
The project team
is responsible
for all project
processes &
delivery of
the project’s scope
All of the project
processes &
delivery of
the project’s scope
is the responsibility
of external sources
Provides the most flexibility
because some project
processes and scope
are done internally by
the project team, while
others are outsourced
externally.

## Slide 12: Realities of Outsourcing
Before the Kodak deal, outsourcing was not a controversial topic, especially by IT professionals
Controversy centers on offshoring, or the perception that jobs within one country are replaced by lower-wage jobs in another
  Many believe that domestic unemployment increases and negatively impacts the economy

## Slide 13: Realities of Outsourcing
Others believe that although some people lose their jobs because of outsourcing, many new, higher paying jobs are often created
Organizational change management plays an important role in successful outsourcing relationships
However, according to Peter F. Drucker (2002), if developing people is the most important task in business, then the trend towards outsourcing can reduce an organization’s ability to gain competitive advantage in a knowledge economy

## Slide 14: Managing the Outsourcing Relationship
A study by Deloitte Consulting reports that 70% of 25 large organizations that took part in a survey reported negative experiences with outsourced projects and that a number of these companies are starting to bring projects back in-house
Outsourcing is itself a project so following a project management approach makes sense for improving the likelihood of success

## Slide 15: 7 Deadly Sins of Outsourcing Activities and Projects
Outsourcing activities that should not be outsourced
Selecting the wrong vendor
Writing a poor contract
Overlooking personnel issues
Losing control over the outsourced activity
Overlooking the hidden costs of outsourcing
Failing to plan an exit strategy